SOFTWARE ENGINEERING

CineSense

Intelligent Web-Based Movie Recommendation System

DELIVERABLE 4 — Sprint 3 (Final Report) Module: AI/ML Recommendation Engine Integration & Final System

Group Members

M Haris Fayyaz | 23L-0767

Moeez Ijaz | 23L-0750

Faiqa Waseem | 23L-0633

Section: BCS-6C

Submitted to: Ma'am Ansa Liaqat

Date: May 2026

# 1. Project Introduction

## 1.1 Project Title

CineSense — Intelligent Web-Based Movie Recommendation System

## 1.2 Introduction

CineSense is a full-stack web application that delivers personalized movie recommendations using a hybrid machine learning approach (Content-Based Filtering + Collaborative Filtering). Users can register, log in, search movies from the MovieLens dataset, rate them, build a watchlist, and curate a personal dashboard. Sprint 3 completes the system by integrating the AI/ML recommendation engine that generates ranked, personalized suggestions based on each user's rating history and genre preferences. The stack is React.js (frontend), Node.js/Express (backend APIs), Python/Flask (ML microservice), and Firebase (Auth + Firestore + Storage).

## 1.3 Sprint Summary

- Sprint 1 — Core User Management: Signup, Login, Logout, Profile, Password Reset (US-01 to US-05)

- Sprint 2 — Core Movie Features: Search, Movie Details, Rating, Manual Dashboard, Trending, Watchlist, Feedback (US-06 to US-15)

- Sprint 3 — AI/ML Integration & Final Product: Hybrid Recommendation Engine, Similar Movies (CBF), Feedback Loop, Performance Polish, BVA Testing (US-10, US-13, US-14, US-16, US-17)

# 2. Sprint 3 Backlog

## 2.1 Module: AI/ML Recommendation Engine Integration & Final System

Sprint 3 delivers the core AI/ML recommendation engine — the primary goal of the CineSense project. This sprint also includes similar-movie discovery (content-based), feedback-to-ML re-ranking, performance optimization, and full BVA testing.

## 2.2 Rework / Leftover Stories

No stories were left over from Sprint 2. All Sprint 2 stories (US-05, US-06 to US-09, US-11, US-12, US-15) were completed by end of Sprint 2. There are no rework items from previous sprints to carry into Sprint 3.

# 3. User Stories (All Sprints)

## 3.1 Sprint 1 & 2 — Summary

Full user story details for Sprint 1 (US-01 to US-05) and Sprint 2 (US-06 to US-12, US-15) were submitted in Deliverables 2 and 3 respectively. The table below provides a summary for reference.

| ID | Story | Sprint | Hrs | Summary |
| --- | --- | --- | --- | --- |
| US-01 | User Registration (Signup) | Sprint 1 | 8 hrs | Signup via Firebase Auth; save profile to Firestore |
| US-02 | User Login | Sprint 1 | 6 hrs | Firebase auth login; session persistence (LOCAL) |
| US-03 | User Logout | Sprint 1 | 3 hrs | Firebase signOut(); redirect to login; clear session |
| US-04 | View and Edit Profile | Sprint 1 | 7 hrs | Fetch/update profile from Firestore; upload profile pic |
| US-05 | Password Reset | Sprint 1→2 | 4 hrs | Forgot Password email; in-profile re-auth reset |
| US-06 | Movie Search & Filtering | Sprint 2 | 6 hrs | Keyword search + genre/year/rating filters on Firestore |
| US-07 | Movie Details Page | Sprint 2 | 5 hrs | Full movie info, cast, overview, similar movies section |
| US-08 | Rate a Movie | Sprint 2 | 7 hrs | 1–5 star widget; writes to Firestore ratings collection |
| US-09 | Personalized Dashboard | Sprint 2 | 10 hrs | Manually add/remove movies; stored in Firestore per user |
| US-11 | Trending Movies Section | Sprint 2 | 4 hrs | Top 10 by avg rating; horizontally scrollable cards |
| US-12 | Add Movie to Watchlist | Sprint 2 | 5 hrs | Add/remove from Firestore watchlist collection |
| US-15 | Feedback System | Sprint 2 | 5 hrs | Thumbs up/down stored in Firestore for Sprint 3 ML |

## 3.2 Sprint 3 — Full User Stories

| Story ID: US-10 | Story Title: View Similar Movies on Movie Details Page |
| --- | --- |
| Priority | Medium ¦ Est. Hours: 5 hrs |
| User Story | As a registered user, I want to see a list of movies similar to the one I am viewing so that I can discover more movies that match my taste. |
| Description | The Similar Movies section on the Movie Details page uses Content-Based Filtering (cosine similarity on genre/keyword TF-IDF vectors) to compute the top 5 most similar movies and display them as scrollable movie cards. |
| Sub User Stories | - As a user, I want to see a 'Similar Movies' section at the bottom of the Movie Details page. - As a user, I want the similar movies to be computed based on genre and keyword similarity. - As a user, I want to click on a similar movie card to navigate to its own details page. |
| Acceptance Criteria | - The Similar Movies section must display a minimum of 5 movie cards. - Similarity must be computed using cosine similarity on TF-IDF genre/keyword vectors via the ML microservice. - Each card must show: poster, title, genre(s), and average rating. - Clicking a similar movie card must navigate to that movie's details page. - Section must load within 2 seconds under normal network conditions. |

| Story ID: US-13 | Story Title: Mark Recommendation as Relevant/Not Relevant (ML Loop) |
| --- | --- |
| Priority | Medium ¦ Est. Hours: 4 hrs |
| User Story | As a registered user, I want to mark any recommendation as relevant or not relevant so that the system continuously improves my personalized suggestions. |
| Description | This story extends the Sprint 2 feedback mechanism (US-15) to feed directly into the ML recommendation engine re-ranking loop. User feedback (thumbs-up/down) is read by the ML microservice during the next recommendation cycle to adjust CBF/CF score weighting. |
| Sub User Stories | - As a user, I want to mark a recommendation as relevant (thumbs-up) or not relevant (thumbs-down). - As a user, I want the system to use my feedback to improve the next set of recommendations. - As a user, I want to be able to update my feedback at any time. |
| Acceptance Criteria | - Feedback data stored in Firestore must be consumed by the ML microservice during recommendation generation. - Movies marked as 'not relevant' must be down-ranked or excluded from the next recommendation cycle. - Movies marked as 'relevant' must be used to seed similar-movie discovery via content-based filtering. - Feedback changes must take effect in the next dashboard load without requiring a manual refresh. |

| Story ID: US-14 | Story Title: Receive Personalized AI Recommendations |
| --- | --- |
| Priority | High ¦ Est. Hours: 12 hrs |
| User Story | As a registered user, I want to receive a personalized list of movie recommendations on my dashboard powered by the AI/ML engine so that I can discover movies tailored to my tastes. |
| Description | This is the core Sprint 3 deliverable. The ML microservice accepts the user's rating history and feedback from Firestore, runs Content-Based Filtering (CBF) and Collaborative Filtering (CF), combines scores using a weighted hybrid, and returns a ranked Top-N list. Results are cached in Firestore. |
| Sub User Stories | - As a user, I want to see AI-generated movie recommendations on my personalized dashboard. - As a user, I want my recommendations to update as I rate more movies. - As a user, I want the dashboard to load quickly even when recommendations are being computed. - As a user, I want the system to handle my cold-start scenario (fewer than 3 ratings) gracefully. |
| Acceptance Criteria | - The ML microservice must return a ranked Top-N (minimum 10) list of recommended movies given a user ID. - Recommendations must use a weighted hybrid of CBF (cosine similarity) and CF (matrix factorization). - For cold-start users (fewer than 3 ratings), fall back to globally trending movies. - Recommendations must be cached in the Firestore recommendations collection with a 24-hour TTL. - The personalized dashboard must display AI recommendations as a distinct 'Recommended For You' section. - Dashboard must load within 3 seconds using cached recommendations. |

| Story ID: US-16 | Story Title: Performance Optimization & UI Polish |
| --- | --- |
| Priority | Low ¦ Est. Hours: 6 hrs |
| User Story | As a user, I want the CineSense application to be fast, responsive, and visually consistent across all pages so that I have a smooth and pleasant experience. |
| Description | This story covers performance improvements and final UI enhancements: lazy loading of movie posters, pagination/infinite scroll on search, consistent color scheme enforcement, and fixing any UI inconsistencies from integration testing. |
| Sub User Stories | - As a user, I want movie posters to load progressively without blocking page render. - As a user, I want the search page to support pagination or infinite scroll for large result sets. - As a user, I want all pages to be visually consistent in terms of fonts, colors, and spacing. |
| Acceptance Criteria | - All movie poster images must use lazy loading to improve initial page load time. - The search page must implement pagination (minimum 12 results per page) or infinite scroll. - All pages must pass a visual consistency check against the defined color palette and typography. - Lighthouse performance score for the dashboard must be at least 80. |

| Story ID: US-17 | Story Title: End-to-End Integration Testing & BVA |
| --- | --- |
| Priority | Low ¦ Est. Hours: 5 hrs |
| User Story | As a developer, I want to perform end-to-end integration testing across all modules so that the complete system works correctly as a unified product. |
| Description | This story covers final integration testing and Boundary Value Analysis (BVA) on the Signup and Login interfaces. Test cases cover the full user journey from registration through recommendation generation. |
| Sub User Stories | - As a developer, I want to test the complete user journey from signup to receiving recommendations. - As a developer, I want to perform Boundary Value Analysis on the Signup and Login forms. - As a developer, I want to verify that all Firestore security rules enforce correct access control. |
| Acceptance Criteria | - All end-to-end test cases covering the primary user journey must pass. - BVA test cases for Signup (name, email, password fields) must be documented and executed. - BVA test cases for Login (email, password fields) must be documented and executed. - Firestore security rules must prevent unauthorized reads/writes across all collections. |

# 4. Design

All diagrams were created in draw.io. The full system design from Sprint 2 is carried forward; the architecture diagram below reflects the completed Sprint 3 ML integration.

## 4.1 Architecture Diagram

CineSense adopts a hybrid of two architecture styles: Layered (N-Tier) Architecture — separating Presentation, Business Logic, ML/AI, and Data layers; and Client-Server Architecture — the browser client communicates with Node.js via REST APIs over HTTPS.

Rationale: The Layered style enforces separation of concerns so the ML model can be developed and scaled independently from the frontend. The Client-Server style defines clear communication boundaries, improving testability and maintainability.

Figure 1: CineSense System Architecture Diagram

## 4.2 Component Diagram

UML ball-and-socket (lollipop) notation. Four subsystems: Frontend (React.js), Backend (Node.js/Express), ML Microservice (Python/Flask), Firebase BaaS + Dataset.

Figure 2: Component Diagram (Ball & Socket)

## 4.3 Data Flow Diagrams

### 4.3.1 Level 0 — Context Diagram

CineSense as a single process interacting with four external entities: User, Firebase BaaS, ML Microservice, and MovieLens Dataset.

Figure 3: DFD Level 0 — Context Diagram

### 4.3.2 Level 1 — System Processes

Decomposes CineSense into six processes: P1 User Auth, P2 Profile Management, P3 Movie Search & Filter, P4 Rating & Feedback, P5 Recommendation Generation, P6 Watchlist Management.

Figure 4: DFD Level 1 — System Processes

### 4.3.3 Level 2 — Recommendation Generation (P5)

P5 exploded into: P5.1 Fetch Ratings, P5.2 Content-Based Filtering (TF-IDF cosine similarity), P5.3 Collaborative Filtering (matrix factorization), P5.4 Score Aggregation (weighted hybrid), P5.5 Rank & Filter Top-N.

Figure 5: DFD Level 2 — Recommendation Generation (Exploded)

## 4.4 Activity Diagrams

### 4.4.1 User Registration (Signup)

Figure 6: Activity — User Registration

### 4.4.2 Rate a Movie & Recommendation Trigger

Figure 7: Activity — Movie Rating & Recommendation Trigger (Swimlane)

### 4.4.3 View Personalized Recommendations (Dashboard)

Figure 8: Activity — View Personalized Recommendations

## 4.5 Use Case Diagram

Actors: Guest User, Registered User (generalization of Guest), ML Microservice, Firebase BaaS. Key relationships: <<include>> (View Recommendations includes Generate Recommendations), <<extend>> (Filter Movies extends Search Movies).

Figure 9: Use Case Diagram

## 4.6 Sequence Diagrams

### 4.6.1 User Login

Figure 10: Sequence — User Login

### 4.6.2 Rate a Movie & Trigger Recommendation Update

Figure 11: Sequence — Rate a Movie & Recommendation Update

### 4.6.3 View Personalized Recommendations (Dashboard Load)

Figure 12: Sequence — Dashboard Load (Recommendations)

## 4.7 Class Diagram

Eight core classes: User, Movie, Rating, Watchlist, Recommendation, RecommendationEngine, Feedback, AuthService. Relationships: association (User submits Rating), aggregation (Watchlist contains Movies), dependency (Recommendation uses RecommendationEngine).

Figure 13: Class Diagram

# 5. Architecture

## 5.1 Architecture Pattern

CineSense uses Layered (N-Tier) Architecture as the primary pattern, augmented with Client-Server style. The four layers are:

- Presentation Layer — React.js SPA: UI rendering, React Router, React Context for state management.

- Business Logic Layer — Node.js/Express REST API: auth middleware, request validation, Firestore orchestration, ML microservice triggering.

- ML/AI Layer — Python/Flask microservice: hybrid CBF + CF engine, POST /recommend endpoint, cosine similarity for similar-movie suggestions.

- Data Layer — Firebase BaaS (Auth + Firestore + Storage) and MovieLens dataset loaded into the Firestore movies collection.

## 5.2 Architecture Diagram (Sprint 3 — Full System)

Figure 14: Full System Architecture (Sprint 3)

## 5.3 Rationale

The Layered style was chosen because it enforces strict separation of concerns — the ML model can be developed, tested, and scaled independently of the React frontend. Each layer communicates only with the layer directly below it, improving testability and maintainability. The Client-Server style complements this by defining clear communication boundaries via REST APIs over HTTPS, enabling horizontal scaling and easier debugging.

# 6. Actual Implementation Screenshots

## 6.1 Authentication — Sprint 1

### 6.1.1 Login Page

### 6.1.2 Signup / Registration Page

### 6.1.3 Password Reset

### 6.1.4 User Profile

## 6.2 Core Movie Features — Sprint 2

### 6.2.1 Home Dashboard

### 6.2.2 Movie Search & Filtering (US-06)

### 6.2.3 Movie Details Page (US-07)

### 6.2.4 Rate a Movie Widget (US-08)

### 6.2.5 Personalized Dashboard (US-09)

### 6.2.6 Trending Movies (US-11)

### 6.2.7 Watchlist Page (US-12)

### 6.2.8 Feedback System (US-15)

## 6.3 AI/ML Features — Sprint 3

### 6.3.1 Personalized AI Recommendations (US-14)

### 6.3.2 Similar Movies via CBF (US-10)

# 7. Product Burndown Chart

Total planned effort: 82 hours across 17 user stories over 3 sprints. All stories were completed.

Figure 15: Product Burndown Chart — All 3 Sprints (82 hrs total)

| Story ID | Story | Sprint | Est. Hours | Status |
| --- | --- | --- | --- | --- |
| US-01 | User Registration | Sprint 1 | 8 hrs | ✓ Done |
| US-02 | User Login | Sprint 1 | 6 hrs | ✓ Done |
| US-03 | User Logout | Sprint 1 | 3 hrs | ✓ Done |
| US-04 | View and Edit Profile | Sprint 1 | 7 hrs | ✓ Done |
| US-05 | Password Reset | Sprint 1→2 | 4 hrs | ✓ Done |
| US-06 | Movie Search & Filtering | Sprint 2 | 6 hrs | ✓ Done |
| US-07 | Movie Details Page | Sprint 2 | 5 hrs | ✓ Done |
| US-08 | Rate a Movie | Sprint 2 | 7 hrs | ✓ Done |
| US-09 | Personalized Dashboard (Manual) | Sprint 2 | 10 hrs | ✓ Done |
| US-11 | Trending Movies Section | Sprint 2 | 4 hrs | ✓ Done |
| US-12 | Add Movie to Watchlist | Sprint 2 | 5 hrs | ✓ Done |
| US-15 | Feedback System | Sprint 2 | 5 hrs | ✓ Done |
| US-10 | Similar Movies (CBF) | Sprint 3 | 5 hrs | ✓ Done |
| US-13 | Feedback → ML Re-ranking | Sprint 3 | 4 hrs | ✓ Done |
| US-14 | AI Recommendations (Hybrid ML) | Sprint 3 | 12 hrs | ✓ Done |
| US-16 | Performance & UI Polish | Sprint 3 | 6 hrs | ✓ Done |
| US-17 | Integration Testing & BVA | Sprint 3 | 5 hrs | ✓ Done |

# 8. Trello Board Screenshots

## 8.1 Start of Sprint 3

All Sprint 3 stories (US-10, US-13, US-14, US-16, US-17) placed in Sprint 3 Backlog. In Progress, Done, and Leftover columns empty.

Figure 16: Sprint 3 Start — All Stories in Backlog

## 8.2 Midpoint of Sprint 3

US-10 (Similar Movies) and US-16 (Performance & UI Polish) completed and moved to Done. US-14 (AI Recommendations) and US-13 (Feedback ML Re-ranking) currently In Progress. US-17 (Integration Testing) in backlog.

Figure 17: Sprint 3 Midpoint

## 8.3 End of Sprint 3

All Sprint 3 stories completed. No stories in Leftover — all sprint goals achieved.

Figure 18: Sprint 3 End — All Stories Done

# 9. Boundary Value Analysis Testing

BVA testing is performed on the Signup and Login interfaces. Tests exercise boundaries at minimum, just-below, just-above, and maximum values.

## 9.1 Signup Interface

### 9.1.1 Full Name (Min: 2 chars, Max: 50 chars)

| TC | Input Value | Chars | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-S-01 | (empty) | 0 | Error: Name required | Pass |
| TC-S-02 | A | 1 | Error: Name too short | Pass |
| TC-S-03 | Ab | 2 | Valid: minimum accepted | Pass |
| TC-S-04 | Abc | 3 | Valid: just above minimum | Pass |
| TC-S-05 | A × 50 | 50 | Valid: maximum accepted | Pass |
| TC-S-06 | A × 49 | 49 | Valid: just below maximum | Pass |
| TC-S-07 | A × 51 | 51 | Error: Name too long | Pass |

### 9.1.2 Email Field

| TC | Input Value | Condition | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-S-08 | (empty) | Empty | Error: Email required | Pass |
| TC-S-09 | abc | No @ symbol | Invalid format error | Pass |
| TC-S-10 | abc@ | Missing domain | Invalid format error | Pass |
| TC-S-11 | abc@d.c | Minimum valid format | Valid email accepted | Pass |
| TC-S-12 | user@example.com | Standard valid format | Valid email accepted | Pass |
| TC-S-13 | existing@email.com | Already registered | Error: Email in use | Pass |

### 9.1.3 Password Field (Min: 8 chars)

| TC | Input Value | Chars | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-S-14 | (empty) | 0 | Error: Password required | Pass |
| TC-S-15 | Pass12 | 6 | Error: Too short (min 8) | Pass |
| TC-S-16 | Pass123 | 7 | Error: Too short (min 8) | Pass |
| TC-S-17 | Pass1234 | 8 | Valid: minimum accepted | Pass |
| TC-S-18 | Pass12345 | 9 | Valid: just above minimum | Pass |
| TC-S-19 | P × 100 | 100 | Valid: long password accepted | Pass |

### 9.1.4 Confirm Password Field

| TC | Input Value | Condition | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-S-20 | (empty) | Empty | Error: Field required | Pass |
| TC-S-21 | Pass1233 | Does not match | Error: Passwords do not match | Pass |
| TC-S-22 | Pass1234 | Matches exactly | Valid: passwords match | Pass |

## 9.2 Login Interface

### 9.2.1 Email Field

| TC | Input Value | Condition | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-L-01 | (empty) | Empty | Error: Email required | Pass |
| TC-L-02 | wrongformat | No @ symbol | Invalid format error | Pass |
| TC-L-03 | notregistered@email.com | Not in Firebase | Error: No account found | Pass |
| TC-L-04 | registered@email.com | Valid registered email | Proceed to password check | Pass |

### 9.2.2 Password Field

| TC | Input Value | Chars | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-L-05 | (empty) | 0 | Error: Password required | Pass |
| TC-L-06 | wrongpass | 9 | Error: Incorrect password | Pass |
| TC-L-07 | correctpassword | correct | Login successful; redirect to dashboard | Pass |
| TC-L-08 | P × 100 | 100 (wrong) | Error: Incorrect password | Pass |

## 9.3 BVA Summary

- Total test cases: 22 (Signup: 18 across 4 fields; Login: 8 across 2 fields).

- All cases passed — both forms enforce minimum character limits and format checks client-side before any Firebase call.

- Password minimum boundary (8 chars) strictly enforced; 7-character inputs are rejected.

- Firebase error messages (duplicate email, wrong password) surfaced inline, never as browser alerts.

# 10. Work Division

| Member | Responsibilities in Sprint 3 |
| --- | --- |
| Haris Fayyaz 23L-0767 | - ML Microservice (Python/Flask): hybrid recommendation engine (CBF + CF) - Content-Based Filtering: TF-IDF vectorization and cosine similarity for similar movies (US-10) - Collaborative Filtering: matrix factorization using MovieLens rating matrix - POST /recommend endpoint: accept uid, return Top-N ranked movie list - Feedback-to-ML loop: adjust re-ranking from feedback collection (US-13) - Cold-start fallback: return trending movies for users with < 3 ratings - Firestore recommendations collection: cache TTL management - Final integration testing and BVA documentation (US-17) |
| Faiqa Waseem 23L-0633 | - Frontend: 'Recommended For You' section on Personalized Dashboard (US-14) - Frontend: Similar Movies section on Movie Details Page (US-10) - Performance: lazy loading for all movie posters (US-16) - UI polish: visual consistency pass across all pages; fix spacing/color issues - Pagination / infinite scroll on Search page (US-16) - Full documentation: Sprint 3 user stories, BVA write-up, final report compilation |
| Moeez Ijaz 23L-0750 | - Backend: Node.js route to proxy recommendations from Flask ML service - Firestore cache reads/writes for recommendations collection with TTL check - Backend endpoint: GET /recommendations/:uid — check cache, call ML if stale - Integration testing: full user journey from signup through recommendation display - Trello Sprint 3 board management and sprint coordination - Code review across all Sprint 3 PRs and final code merge & submission |

# 11. Lessons Learnt

## 11.1 Technical Lessons

- Hybrid ML recommendation systems require more data preparation time than initially estimated. Loading and cleaning the MovieLens dataset, building the user-item matrix, and handling sparse rating data took significantly longer than planned — future projects should allocate dedicated data pipeline time before sprint work begins.

- Firestore security rules must be designed upfront alongside the data model, not retrofitted later. Several hours were lost adjusting rules in Sprints 2 and 3 after collections were already populated.

- The cold-start problem needs a concrete fallback strategy from Day 1. We planned it in Sprint 3 but should have defined the behavior in Sprint 1 when designing the data model.

- Separating the ML service (Python/Flask) from Node.js backend was the right decision — it allowed Haris to develop the recommendation engine independently while others worked concurrently on frontend and backend.

- React Context for global auth state works well but requires memoization discipline to avoid full context re-renders on the recommendation dashboard.

## 11.2 Process Lessons

- Starting documentation early and keeping it updated with each sprint change saved significant rework — when US-09 changed from AI-powered to manual curation in Sprint 2, the well-structured user stories made correction straightforward.

- Moving Trello cards in real time (not at end of sprint) gave an accurate progress picture and made burndown charts reflect reality.

- The Sprint 1 leftover (US-05 Password Reset) taught us to factor in integration overhead (~20-30%) when estimating story hours.

- Short 15-minute check-ins prevented blockers from sitting unresolved. The ML microservice CORS issue was resolved quickly because it was surfaced in a check-in.

## 11.3 Team Collaboration Lessons

- Clear role separation (frontend / backend / ML) reduced conflicts but required explicit API contract agreements before coding — contracts should be written before development begins, not during it.

- Version control discipline improved sprint over sprint. By Sprint 3, the team consistently used feature branches and PRs, significantly reducing integration bugs versus Sprint 1's direct pushes to main.

- Adopting a 30-minute rule — raise a blocker to the group after 30 minutes rather than continuing solo — improved team velocity noticeably in Sprint 3.